- Sprint: A fixed timebox (5 days) to accomplish defined tasks.

- Epic: A large feature or goal broken down into manageable stories.

- Story: A small unit of work with assigned story points (effort estimation).

- Story Points (Effort):

  - 1 = Very Easy

  - 2 = Easy

  - 3 = Moderate

  - 5 = Difficult

## 📅 Sprint 1: Frontend Setup & UI (Duration: 5 Days)

### 🔥 EPIC: Frontend Environment Setup & Basic UI Design

| Day | Task | Story Points |
| --- | --- | --- |
| Day 1 | Initialize GitHub Repositories & Project Setup | 1 |
|  | Install Dependencies (React, Express, MongoDB) | 1 |
| Day 2 | Create Folder Structure for Client & Server | 1 |
|  | Configure React App and Tailwind CSS (if any) | 1 |
| Day 3 | Design & Implement Header, Footer | 2 |
| Day 4 | Develop Book Listing Page | 2 |
| Day 5 | Test Frontend Components | 1 |

### ✅ Sprint 1 Total Story Points: 8

## 📅 Sprint 2: Backend & Authentication (Duration: 5 Days)

### 🔥 EPIC: Backend API Development & Auth System

| Day | Task | Story Points |
| --- | --- | --- |
| Day 1 | Create MongoDB Book Model & Schema | 2 |
|  | Connect MongoDB to Express Backend | 1 |
| Day 2 | Build REST APIs (GET, POST, PUT, DELETE) for Books | 3 |
| Day 3 | Design & Implement User Registration API | 2 |
|  | Design Login API with JWT Auth | 2 |
| Day 4 | Create Protected Routes for Admins | 3 |
| Day 5 | Integrate Auth APIs into Frontend | 3 |

### ✅ Sprint 2 Total Story Points: 16

## 📊 Team Velocity

- Total Story Points = Sprint 1 (8) + Sprint 2 (16) = 24

- Number of Sprints = 2

- Velocity = Total Points / Sprints = 24 / 2 = 12 story points/sprint

### 🧠 Summary

- Your team completes 12 Story Points per Sprint on average.

- Future sprints (e.g., cart, checkout, admin dashboard, search filter) can be planned based on this velocity.