Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 MARCH 2025 |
| --- | --- |
| Team ID | SWTID1744544274 |
| Project Name | Book-Store |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Fanish Kumar Diwan |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Fanish Kumar Diwan |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook. | 2 | Low | Fanish Kumar Diwan |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Fanish Kumar Diwan |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | Fanish Kumar Diwan |
| Sprint-2 | Login | USN-6 | As a user, I can reset my password through a password reset link. | 2 | Medium | Fanish Kumar Diwan |
| Sprint-2 | Dashboard | USN-7 | As a user, I can view a list of all books available in the store. | 2 | High | Fanish Kumar Diwan |
| Sprint-2 | Dashboard | USN-8 | As a user, I can search and filter books based on categories, price, and author. | 3 | High | Fanish Kumar Diwan |
| Sprint-3 | Cart | USN-9 | As a user, I can add selected books to my shopping cart. | 2 | High | Fanish Kumar Diwan |
| Sprint-3 | Cart | USN-10 | As a user, I can remove books from my cart. | 1 | Medium | Fanish Kumar Diwan |
| Sprint-3 | Checkout | USN-11 | As a user, I can checkout and place an order using my details. | 3 | High | Fanish Kumar Diwan |
| Sprint-4 | Admin Dashboard | USN-12 | As an admin, I can add, update, or delete books from the store. | 3 | High | Fanish Kumar Diwan |
| Sprint-4 | Admin Dashboard | USN-13 | As an admin, I can manage user roles and permissions. | 3 | Medium | Fanish Kumar Diwan |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 27 April 2025 | 1 March 2025 | 20 | 2 March 2025 |
| Sprint-2 | 20 | 6 Days | 1 March 2025 | 2 March 2025 | 18 | 2 March 2025 |
| Sprint-3 | 20 | 6 Days | 2 March 2025 | 3 March 2025 | 15 | 3 March 2025 |
| Sprint-4 | 20 | 6 Days | 3 March 2025 | 4 March 2025 | 20 | 5 March 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

### Calculation:

- Total Story Points Completed: This will depend on how many story points are completed in total after several sprints.

  - For example, if 2 sprints have been completed and each sprint had 20 points, then the Total Story Points Completed = 20 + 20 = 40 story points.

- Number of Sprints: Here it’s 2 sprints.

Now, applying the formula:

Average Velocity (AV) = 40 Story Points/2 Sprints =20 Story Point per Sprint